**CS:4400 Project Plan**

**Team #5**

We agreed to meet with Professor Aravamudhan at **5:10 pm** before the class starts. Our first team meeting will be held before that time. The length of it will depend on the amount of material we need to discuss. By default it will be at **5:00 pm**. Our second meeting will be on Friday at **3:00 pm**.

We have a GitHub repo and a team chat where we will communicate and work on the project. We will use this file to track attendance and write notes about our project meetings. Sriram is our team leader since he’s a graduate student and has the most experience in our group.

We haven’t figured out our roles yet since there is no coding involved now. We will try to submit every assignment as soon as possible. Staying ahead of the project is our goal.

**Project Plan:**

1. Project plan with individual schedule **[DONE]**
2. Data attribute collection, initial DB creation **[DONE]**
3. Definitions of queries required for each screen **[DONE]**
4. Testing **[2/24]**
5. ER model [two weeks after **[2/24]**
6. Normalized database **[3/2]**
7. High level design **[Spring break]**
8. Demo of stored procedures, functions **[3/23**]
9. Working software deliverable iteration **[4/6]**
10. Working software deliverable iteration 2 **[4/20]**
11. Use of advanced DB features **[4/27]**
12. Final team presentations **[5/4/2020]**